## Slide 1
RECOMMENDATION FOR CMO
Unlocking Insightful for AT&T’s AI Ecosystem
Meet rising demand for agent-ready knowledge — with governance, without workarounds, without losing what Stravito already perfected.
Marketing Knowledge Management | Confidential

## Slide 2
The ask
Approve a dual-track approach to Insightful AI access.
PRIMARY — NOW
Sign on for MCP (preferred) and API
Gives teams building agents and AI-backed tools a governed way to pull Insightful knowledge into their work.
Solves immediate demand and reduces shadow integrations.
STRATEGIC — PARALLEL
Advance Ask AT&T knowledge domain
Corpus copy + metadata already uploaded for security. Next: golden questions, truth answers, governance, stewards.
Treat as a side goal we invest in — not the near-term demand fix.
AT&T Marketing | Insightful AI Access
2

## Slide 3
Why this matters now
AI curiosity is growing. So is interest in Insightful’s knowledge base.
DEMAND
People want Insightful inside their AI projects
Teams building agents and AI tools need a sanctioned path to insert curated insights into product experiences.
GOVERNANCE
If access lags, workarounds appear
Unauthorized copies, one-off scrapes, and local RAG experiments create security, quality, and brand risk.
PROPRIETARY LENS
Stravito is not just a document store
Chosen because it democratizes knowledge socially — semantic layer, AT&T taxonomy, marketing-research AI, curated collections.
AT&T Marketing | Insightful AI Access
3

## Slide 4
What we would lose if we treat Insightful as “just docs”
Semantic + taxonomy fluency
Understands AT&T terms, categories, and how marketers actually search and speak.
Marketing-research AI posture
Assistant approaches questions like an insights professional — not a generic chatbot.
Curated collections as assets
Team-built collections across the org are knowledge products in themselves.
Social democratization
Easy, trusted discovery that made the platform the system of engagement.
AT&T Marketing | Insightful AI Access
4

## Slide 5
Three paths to Insightful in the AI ecosystem
01 MCP
Model Context Protocol
Standard tool interface so agents can search and retrieve Insightful live, with controlled actions.
02 API
Application programming interface
Direct Search / Lookup connections for apps and backends that need Insightful inside custom AI tools.
03 Knowledge domain
Ask AT&T / Ask Docs
Q&A against a secured copy of Insightful content + metadata already loaded for data security.
AT&T Marketing | Insightful AI Access
5

## Slide 6
Option 1 — MCP
Best fit for groups building agents and AI-backed tools.
Pros
• Agent-native: tools discover and call Insightful in agent frameworks
• Live source — less drift than a copied corpus
• Permissions and actions can ride with the connecting identity
• Scales across many AI projects with one integration pattern
• Aligns with where enterprise AI platforms are standardizing
Cons / watch-outs
• Requires vendor enablement and AT&T security review
• Not every internal tool supports MCP yet
• Needs clear tool scopes (search vs. retrieve vs. write)
• Operational ownership: who approves agent clients?
• Still depends on Stravito platform availability/SLA
AT&T Marketing | Insightful AI Access
6

## Slide 7
Option 2 — API
Strong companion path for custom apps and non-MCP surfaces.
Pros
• Proven enterprise pattern (Search, Lookup, usage logs)
• Fits backends, intranet widgets, and bespoke AI apps
• Live Insightful content and metadata
• Easier for teams already shipping REST integrations
• Complements MCP where MCP is not available
Cons / watch-outs
• Each product team reinvents orchestration unless we provide a shared pattern
• More engineering lift per project than MCP for agent builders
• Rate limits, auth, and client sprawl need central guardrails
• Does not by itself teach agents “when” to call Insightful
• Still platform-dependent on Stravito
AT&T Marketing | Insightful AI Access
7

## Slide 8
Option 3 — Knowledge domain (Ask AT&T)
Secured copy is uploaded. We are at golden-question setup — not yet production-ready.
Pros
• Meets data-security ask: copy of content + metadata inside AT&T
• Natural fit for Ask AT&T / Ask Docs employee experience
• Long-term option to broaden reach beyond Stravito UI
• Can become strategic internal Q&A surface for marketing knowledge
Cons / watch-outs
• Answers a copy — freshness and sync are ongoing work
• Does not yet replace Stravito’s social UX, collections, or research-tuned assistant
• Quality depends on golden questions, truth answers, and testing
• Needs governance, stewards, and sustained support — not a one-time upload
• Wrong primary fix for teams shipping agents this quarter
AT&T Marketing | Insightful AI Access
8

## Slide 9
Architecture wireframe — how the options connect
One source of curated knowledge. Three sanctioned connection patterns. No shadow copies.
Agent builders
Cursor / Copilot agents / internal agent platforms
Custom AI-backed tools
Apps, intranet, backends needing Search / Lookup
Employees via Ask AT&T
Ask Docs Q&A experience
MCP · PRIMARY NOW
Tool calls: search · retrieve · cite Live Insightful, agent-native
API · COMPANION NOW
REST Search / Lookup / logs Live Insightful for custom apps
Knowledge domain · SIDE GOAL
Q&A on secured copy + metadata Ask Docs golden-question path
Insightful on Stravito · LIVE SYSTEM OF ENGAGEMENT
Semantic layer · AT&T taxonomy · marketing-research assistant Curated collections · permissions · source of truth for MCP & API
Ask AT&T domain COPY
Full content + metadata uploaded You are here → golden questions Sync / freshness required ongoing
Read left→right for demand: MCP/API unlock agents now against live Insightful. Right path = security-driven copy for Ask AT&T — strategic, staffed, tested before broad trust.
AT&T Marketing | Insightful AI Access
9

## Slide 10
Recommendation
Sign on for MCP as the primary path for agent builders; enable API alongside it for custom AI tools. Advance the Ask AT&T knowledge domain as a strategic side investment — not the near-term demand solution.
Why MCP first for agents: it is the cleanest way for AI tools to call Insightful as a governed capability — search, retrieve, cite — without each team inventing a private pipeline.
Why API with it: many AT&T apps will not speak MCP yet; Search/Lookup covers those surfaces with the same live knowledge.
Why domain stays strategic: security already drove a full copy into Ask Docs. That investment is real — and unfinished. Completing it requires golden questions, stewards, and operating cadence before it can rival Insightful’s curated experience.
AT&T Marketing | Insightful AI Access
10

## Slide 11
Knowledge domain — where we are: golden questions
This is the quality gate before Ask AT&T should be trusted with Insightful answers.
1. Design the set
50–150 questions spanning priority brands, categories, regions, taxonomy terms, and hard negatives.
2. Write truth answers
SME / steward authors expected answers with citations to source docs and metadata.
3. Run & score
Ask Docs answers each golden question; score correctness, completeness, citation quality, refusal behavior.
4. Tune & retest
Fix retrieval, metadata, chunking, prompts; re-run until threshold met.
5. Gate go-live
Publish only when quality bar + access policy + support model are signed.
6. Regression
Re-run golden set when corpus syncs or models change.
AT&T Marketing | Insightful AI Access
11

## Slide 12
Knowledge domain journey — Q&A quality path and timeframe
Indicative ~8–10 week stand-up to gated pilot, then ongoing steward operations. Calibrate to SME capacity.
DONE
Corpus ready
Content + metadata copied into Ask Docs
Wks 1–2
Design golden set
50–150 Qs across taxonomy & edge cases
Wks 2–4
Truth answers
SME / steward writes expected answers + cites
Wks 4–5
Blind run & score
Ask Docs answers; scorecard vs truth
Wks 5–8
Tune & retest
Fix retrieval / metadata; re-run to threshold
Wk 8–9
Gate go-live
Policy + support + quality bar signed
Ongoing
Regression ops
Re-test on sync / model change; steward
YOU ARE HERE
Upload complete. Next critical path = design golden questions + truth answers with SME panel, then score Ask Docs before any broad access.
Parallel track (not on this timeline): MCP + API vendor enablement and security review can proceed immediately to serve agent demand — domain go-live is not a blocker.
AT&T Marketing | Insightful AI Access
12

## Slide 13
Strategic investment: what the knowledge domain needs
Golden Q&A pack
Question bank + truth answers owned by insights SMEs; versioned like a product artifact.
Governance & access
Who may query, who may publish, DLP/classification, audit of Ask AT&T usage.
Knowledge steward role
Named owner for corpus health, sync exceptions, answer quality, and escalation.
Sync & freshness
Cadence from Insightful → domain copy; metadata parity; stale-content playbook.
Testing & release
Pre-release golden-set scorecard; change management when models or chunking change.
Ongoing support
Tier-1 user help, steward office hours, feedback loop into collections and tagging.
Success metrics
Answer quality %, citation hit rate, time-to-insight, deflection from workarounds.
Risk controls
Wrong-answer escalation, “I don’t know” policy, sensitive-topic handling.
AT&T Marketing | Insightful AI Access
13

## Slide 14
Human impact — roles, hours, support
Indicative planning ranges for CMO discussion (calibrate with HR / insights capacity).
Role
Mode
Effort
Responsibility
Knowledge Steward (lead)
Standing role
0.4–0.6 FTE ongoing
Corpus quality, golden set, access requests, sync exceptions, SME coordination
Insights SMEs (panel)
Rotating
~40–80 hrs stand-up; 4–8 hrs/mo
Truth answers, taxonomy edge cases, approve go-live scorecard
KM / platform ops
Shared
~20–40 hrs stand-up; 2–4 hrs/wk
Sync jobs, metadata, Ask AT&T config, release testing
Security / compliance
Checkpoint
~15–25 hrs initial
Access model, audit, data-class controls, exception review
MCP / API program owner
Standing
0.25–0.4 FTE
Vendor enablement, client onboarding, guardrails, usage reporting
AT&T Marketing | Insightful AI Access
14

## Slide 15
Knowledge Steward — proposed accountability
1
Own the golden-question bank and truth-answer currency with SME panel.
2
Approve / deny domain access requests against CMO-endorsed policy.
3
Monitor answer quality metrics and escalate wrong-answer incidents.
4
Coordinate Insightful → Ask Docs sync issues and metadata gaps.
5
Partner with MCP/API owner so agent experiences cite the same sources of truth.
6
Report quarterly to CMO: quality, usage, risks, and capacity needs.
AT&T Marketing | Insightful AI Access
15

## Slide 16
Decision requested
1
Approve MCP + API path
Authorize commercial/security engagement to enable Insightful MCP and API for sanctioned AI projects.
2
Name program owners
Assign MCP/API owner and interim Knowledge Steward; confirm SME panel.
3
Fund domain as side goal
Endorse golden-question stand-up and steward operating model — without blocking agent demand on domain go-live.
4
Set access policy
CMO-backed rules: who gets MCP/API credentials; who gets Ask AT&T domain access; anti-workaround stance.
AT&T Marketing | Insightful AI Access
16

## Slide 17
Serve demand with MCP + API. Build the domain with discipline.
That keeps Insightful’s proprietary advantage working for AT&T’s AI ecosystem — and keeps Ask AT&T on a path that is governed, tested, and staffed to last.
AT&T Marketing | Insightful AI Access Recommendation